## Slide 1: Proposal for the Ticketing development project
For the Take One Movie Theatre

## Slide 2: Table of content
Background
Problem Statement
Constraints
Scope Definition
Goals of project
Opportunities to improve
Schedule
Budget
Internal Resources

## Slide 3: 1. Background
The Take One Movie Theatre is a new up and coming theatre in South Africa. The theatre will provide a platform for artists and performers (booked by a third party). Clients will be able to book seats for the show of their choice. Each weekend there will be multiple shows that clients can book tickets for.

## Slide 4: 2. Problem Statement
There is no existing system in place at the theatre to satisfy the owners’ business requirements.
The following important business processes needs to be automated:
  Seat booking system (Notification system)
  Booking artists and performers
Reporting must be implemented e.g. popular shows attended per year, most frequent nights visited.
Help function is needed for new clients using the system.
There is no transaction history to predict what time shows are most popular.
The system should allow clients to book seats for shows over the internet.

## Slide 5: 3. Constraints
There is currently no system in place at the theatre.
There is a Budget of only (enter budget)
No software or hardware is in place to ensure that the systems can fully function. Since the business does not own any licenses yet, the system will be written in (enter programs the system will be written in).Visual studio with a Built in (NAME OF DATABASE)Database
The system must be fully functional and implemented by November 2020 before the festive season starts.

## Slide 6: 4. Scope Definition
The system must include functionality for the following:
Maintain clients
Maintain tickets
Maintain shows
Selling of tickets (Notify client about ticket information when sale is complete)
Show seat that are booked

## Slide 7: 4. Scope Definition Continued
Export data (enter data to export )Current seat bookings and booked shows To external data storage
Request report:
  List of shows
  Attendance list of shows to determine popular shows
  Type of shows in high attendance per time period (Type e.g. comedy, play, musical, concert)
  Audience size per time period (time of day, day of weekend)
  List of performers with high attendance

## Slide 8: 5. Goals of project
The following goals were identified:
The system must improve the business knowledge by:
  Providing reports of shows that was well received by the audience. The reports must clearly state which type of shows are most popular. This information will allow the owners to ensure that the most popular type of shows is frequently booked for performances.
  Informing the clients of which shows are in high-demand.

## Slide 9: 5.Goals of project Continued
The system must improve the business processes by:
  Automating ticket sales. The ticket sales must be done over the internet.
  Reserving seats that are already booked to ensure that no double booking occur.
The system must improve the business communication by:
  Providing a graphical user interface that supports multiple languages to accommodate various clients.
  Notifying the client when their seat/s have been successfully booked by sending their ticket code via e-mail or being able to print.

## Slide 10: 6. Opportunities to improve
Allow of tickets to be sent via WhatsApp
Artists book shows to play directly through the theatre company Online booking system(not through a third party).
The following opportunities to improve were identified:

## Slide 11: 7. Schedule
Project Steps | Steps Implemented | Proposed date
Scope definition | Scope definition documented in the project proposal. | 24-02-2020
Problem analysis | The project proposal with the existing problems, proposed solutions to the problems, business opportunities, schedule of events and the economic justification. | 24-02-2020
Requirements analysis | Business requirement statements | 
Logical design | Specifications and the logical system modules | 
Decision analysis | Document with evaluation for each candidate solution in terms of technical-, operational-, economic-, schedule- and risk- feasibility Choose best candidate solution and decide whether project must be completed | 
Physical design & integration | Physical design models Detail specifications Prototypes Redesigned business processes | 
Construction & testing | Database Custom-built software User Interfaces (Windows or Web) Test plan | 
Installation | An operational system Operation manual Documented quality review Updated logical and physical system models | 

## Slide 12: 8. Budget

## Slide 13: 9. Internal Resources
The suggested internal resources for the project are:
System owner (sponsor)Bob Marley: Director (enter name)Chuck Norris
The following System users are required for training for the duration of the project:
  Theatre Admin Assistants: John Smit, Leonardo de Vinci and William Shakespeare